Initial Project Planning Template

| Date | 18 September 2026 |
| --- | --- |
| Team ID | MCA |
| Project Name | Online Learning Engagement and Student Performance Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Member | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Understanding | USN-1 | As a project member, I can understand the online education dataset and identify the important student fields. | 2 | High |  |  |  |
| Sprint-1 | Data Cleaning | USN-2 | As a project member, I can clean and prepare the student data for analysis in Power BI. | 2 | High |  |  |  |
| Sprint-1 | Data Preparation | USN-3 | As a project member, I can prepare the required data fields and measures for the dashboard. | 2 | High |  |  |  |
| Sprint-2 | Student Performance | USN-4 | As a user, I can view student performance using average score and performance level. | 2 | High |  |  |  |
| Sprint-2 | Student Engagement | USN-5 | As a user, I can analyze student engagement using engagement level and average clicks. | 2 | High |  |  |  |
| Sprint-2 | Final Results | USN-6 | As a user, I can view Pass, Fail, Withdrawn, and Distinction results. | 2 | Medium |  |  |  |
| Sprint-3 | Risk Analysis | USN-7 | As a user, I can analyze student risk levels using the available risk categories. | 2 | High |  |  |  |
| Sprint-3 | Dropout Analysis | USN-8 | As a user, I can compare dropout rates across educational backgrounds. | 2 | High |  |  |  |
| Sprint-3 | Demographic Analysis | USN-9 | As a user, I can analyze student information by gender, region, and educational background. | 1 | Medium |  |  |  |
| Sprint-3 | Dashboard Development | USN-10 | As a user, I can use the Power BI dashboard to explore student performance, engagement, risk, and dropout information. | 2 | High |  |  |  |